## Slide 1: V53-Tier3-Team38
What we did during our chingu voyage

## Slide 2: Selected project
Took the requirements suggestion provided:
  https://github.com/chingu-voyages/voyage-project-tier3-menu-scheduler
  Saved time arguing over what our deliverable was
  Saved time (and brains) designing feature set

## Slide 3: Stack research results
Supabase for the persistence needs
  Free tier that supported what we wanted
  https://supabase.com/
  Easy UI on top of PostGreSQL
Netflify
  Free tier to host our app
  https://www.netlify.com/

## Slide 4: Stack research results
React
  Because why not? Everyone’s using it for UI, stay with the “in crowd”
Typescript
  Because strong typing is good
Tailwind
  Because we want css assistance while doing UI development
Figma
  Design and Laid out UI ahead of implementation

## Slide 5: Tools to visualize product
Figma
  Design and Laid out UI ahead of implementation
UI toolkit
  Encapsulated usage of React components in the way we wanted for the product
  Custom crafted React extension
    Defined common look/feel

## Slide 6: glitches
Lost several team members. Final headcount:
  Two Developers
    Had a 3rd member to do UI Support library
  One almost-present Scrum Master
    medical hiccup interrupted:
      crucial sprint planning
      Stretch sprint monitoring
    Team kept implementing based on backlog in spite of Scrum Master

## Slide 7: Links – we got links
Git repo: https://github.com/chingu-voyages/V53-tier3-team-38
App UI POC
  https://v53-tier3-team-38.netlify.app/login